NVIDIA Risk Treatment and Response Plan

| Risk #1 | Supply Chain Disruptions (Over-reliance on TSMC) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk Rating Dec-2024: | 56 (High Priority) |  |  |  |  |  |
| Current Risk Rating: | 56 (High Priority) |  |  |  |  |  |
| Risk Category | Operational & Financial |  |  |  |  |  |
| Risk Owner | Supply Chain Manager |  |  |  |  |  |
| Contributing Factors |  |  |  | Controls |  |  |
| - Heavy reliance on TSMC for semiconductor manufacturing |  |  |  | - Partner with alternative suppliers (Samsung, Intel). |  |  |
| - Limited alternative foundries (Samsung, Intel) |  |  |  | - Build local chip manufacturing in Phoenix & Japan & Germany. |  |  |
| - Geopolitical instability in TSMC |  |  |  | - Keep back up inventory of critical chips. |  |  |
| Treatment Strategy |  | X Risk Reduction □ Risk Acceptance □ Risk Monitoring □ Control Monitoring |  |  |  |  |
| Risk Treatment / Action |  | Due Date | Status | Responsible Person | Required Resources | Risk Monitoring indicators (used as reference) |
| - Move 30% of production to non-Taiwan fabs by 2026. |  | Q4 2025 | Ongoing | Supply Chain Manager | More investment for supply chain restructuring. | TSMC delays over 4 weeks and chip supply shortages & price hikes. |
| - Expand U.S., Japan and Germany based production. |  | Q4 2025 | Ongoing | Supply Chain Manager |  |  |
| - Secure long-term chip supply agreements. |  | Q4 2025 | Ongoing | Global Trade Team |  |  |
| Other Risk Treatments / Actions Considered |  |  |  | Required Resources / Implementation Cost | Reasons for not choosing this Treatment / Action |  |
| Building NVIDIA-owned semiconductor fabs. |  |  |  | Over $20B+ | Too expensive & time-consuming |  |

| Risk #2 | Geopolitical Tensions (U.S.-China conflict and Taiwan's status) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk Rating Dec-2024: | 63 (High Priority) |  |  |  |  |  |
| Current Risk Rating: | 63 (High Priority) |  |  |  |  |  |
| Risk Category | Geopolitical & Supply Chain Risk |  |  |  |  |  |
| Risk Owner | Risk Management Team |  |  |  |  |  |
| Contributing Factors |  |  |  | Controls |  |  |
| 1. Ongoing tensions between China, Taiwan, and the U.S. |  |  |  | 1. Monitor political developments weekly for trade or security risks. |  |  |
| 2. Potential trade restrictions on semiconductor exports. |  |  |  | 2. Diversify chip production outside Taiwan (Japan, Phoenix, Germany). |  |  |
| 3. Possible military movement near Taiwan. |  |  |  | 3. Establish contingency supply chains to prevent disruptions. |  |  |
| Treatment Strategy |  | X Risk Reduction □ Risk Acceptance □ Risk Monitoring □ Control Monitoring |  |  |  |  |
| Risk Treatment / Action |  | Due Date | Status | Responsible Person | Required Resources | Risk Monitoring indicators (used as reference) |
| 1. Move 30% of production to non-Taiwan fabs by 2026. |  | Q4 2025 | Ongoing | Risk Management Team | Partnerships with Samsung, Intel, and other semiconductor manufacturers and increase the legal & trade team members. | Changes in U.S. semiconductor export policies and movement of political tensions between Taiwan & China. |
| 2. Work with trade & policy experts to monitor export bans. |  | Q4 2025 | Ongoing | Risk & Compliance Team |  |  |
| 3. Increase investments in U.S. semiconductor fabs. |  | Q4 2025 | Ongoing | Risk Management Team |  |  |
| Other Risk Treatments / Actions Considered |  |  |  | Required Resources / Implementation Cost | Reasons for not choosing this Treatment / Action |  |
| Building NVIDIA-owned semiconductor fabs. |  |  |  | Over $20B+ | Too expensive & time-consuming |  |